# Kiryana POS Playwright Test Report

Complete test history from 19 October 2026 through 20 October 2026

Application: https://kiryana-pos-crk.pages.dev

Generated: 20 October 2026

Credentials were used only as runtime environment variables and are intentionally not included.

# Executive summary

The project contains 26 named public, validation, responsive, authenticated, localization, network, and protected-route scenarios. The final authenticated verification passed all 18 authenticated tests across Chromium and Firefox. The three Firefox failures from the final parallel full-suite run were rerun serially and all passed. WebKit remains unstable in this environment because of browser/page crashes, not application assertion failures.

| Final verification | Result |
| --- | --- |
| Authenticated suite, Chromium + Firefox | 18 passed, 0 failed |
| Three failed Firefox cases rerun serially | 3 passed, 0 failed |
| Public suite, Chromium + Firefox in the final full run | 24 passed; two transient Firefox crashes in parallel run |
| WebKit public run | 6 passed, 10 browser/page-crash failures |

# Execution history

| Date | Execution | Passed | Failed | Skipped | Notes |
| --- | --- | --- | --- | --- | --- |
| 2026-10-19 | Public and authenticated smoke tests with approved credentials | 9 | 0 | 0 | Initial documented run. |
| 2026-10-20 | Full configured suite without runtime credentials | 4 | 0 | 5 | Authenticated tests skipped because runtime credentials were absent. |
| 2026-10-20 | Full configured suite with supplied runtime credentials | 4 | 5 | 0 | Five initial authenticated failures with the first supplied account state. |
| 2026-10-20 | Full configured suite with corrected runtime credentials | 9 | 0 | 0 | Authenticated checks passed after credentials/account correction. |
| 2026-10-20 | Expanded suite with invalid-login validation | 10 | 0 | 0 | Added invalid credential and submit-protection checks. |
| 2026-10-20 | Expanded validation, network, and language suite | 15 | 0 | 0 | Added response-status and language checks. |
| 2026-10-20 | Expanded responsive and registration-validation suite | 18 | 0 | 0 | Added mobile and registration validation. |
| 2026-10-20 | Expanded login-format validation suite | 20 | 0 | 0 | Added invalid mobile and PIN format tests. |
| 2026-10-20 | Expanded authenticated logout suite | 21 | 0 | 0 | Added logout coverage. |
| 2026-10-20 | Expanded session-refresh and authenticated-language suite | 23 | 0 | 0 | Added refresh and English-switch coverage. |
| 2026-10-20 | Expanded protected-route and authenticated-mobile suite | 25 | 0 | 0 | Added unauthenticated redirect and authenticated mobile coverage. |
| 2026-10-20 | Chromium and Firefox cross-browser matrix | 50 | 0 | 0 | Historical report entry for the configured matrix. |
| 2026-10-20 | WebKit public suite, isolated temporary configuration | 6 | 10 | 0 | Six passed; ten failed due to WebKit page/browser crashes. |
| 2026-10-20 | Authenticated suite, Chromium and Firefox, initial run | 17 | 1 | 0 | Firefox mobile assertion did not match visible Urdu/English controls. |
| 2026-10-20 | Isolated Firefox mobile authenticated test | 1 | 0 | 0 | Passed after broadening the control-label locator. |
| 2026-10-20 | Authenticated suite after first locator fix | 17 | 1 | 0 | Firefox English-switch test expected English while page was already English and exposed Urdu. |
| 2026-10-20 | Authenticated suite after final locator fixes | 18 | 0 | 0 | All authenticated tests passed in Chromium and Firefox. |
| 2026-10-20 | Full configured suite with runtime credentials | 47 | 3 | 0 | Three Firefox failures under parallel load: one login redirect and two browser/resource crashes. |
| 2026-10-20 | Serial rerun of the three failed Firefox cases | 3 | 0 | 0 | All three passed when run serially. |

# Complete named test inventory

Each named test below was performed at least once. The result reflects the final verified state after the locator fixes where applicable.

| ID | Title | Description | Final result |
| --- | --- | --- | --- |
| SM-001 | Landing page loads with the shop introduction | Opens the landing page and verifies the title, introduction heading, and login link. | Passed |
| SM-002 | Landing page exposes the English/Urdu language switcher | Verifies that the public landing page has a visible language-switching button. | Passed |
| SM-003 | Login route is reachable | Opens /app/login, confirms the URL, and checks that a 404 page is not shown. | Passed |
| SM-004 | Shop registration route is reachable | Opens /app/signup, confirms the URL, and checks that a 404 page is not shown. | Passed |
| SM-005 | Invalid login credentials are rejected | Submits deliberately invalid mobile and PIN values and verifies the login remains on the login page with an error alert. | Passed |
| SM-006 | Login required fields are validated | Submits the login form empty and verifies the mobile and PIN fields remain available. | Passed |
| SM-007 | Login submit remains protected during credential checks | Submits invalid credentials and verifies the error appears and the login button is enabled after checking completes. | Passed |
| SM-008 | Invalid mobile-number format is rejected | Submits a non-numeric mobile value and verifies no successful navigation occurs. | Passed |
| SM-009 | Invalid PIN format is rejected | Submits a non-numeric PIN value and verifies no successful navigation occurs. | Passed |
| NET-001 | Landing route returns HTTP 200 | Checks the HTTP response status returned by the landing route. | Passed |
| NET-002 | Login route returns HTTP 200 | Checks the HTTP response status returned by the login route. | Passed |
| LOC-001 | Landing language switcher changes page language | Clicks the language button and verifies the language button and html lang attribute remain valid. | Passed |
| RWD-001 | Landing page remains usable on a mobile viewport | Uses a 390x844 viewport and verifies the introduction heading and login link. | Passed |
| RWD-002 | Login page remains usable on a mobile viewport | Uses a 390x844 viewport and verifies the mobile number, PIN, and login controls. | Passed |
| REG-001 | Shop registration required fields are validated | Submits the registration form empty and verifies the route remains open with an input visible. | Passed |
| AUTH-001 | Authenticated dashboard shows shop and account totals | Logs in and verifies the shop name, dashboard heading, Rs 70 cash, and Rs 0 customer credit. | Passed |
| AUTH-002 | Authenticated stock page shows the seeded test item | Opens stock and verifies the stock heading, add-item action, and AI Test Rice at Rs 70. | Passed |
| AUTH-003 | Sale page lists the seeded test item | Opens the sale page and verifies AI Test Rice is available as a sale item. | Passed |
| AUTH-004 | Seeded item can be added to a draft bill | Selects AI Test Rice, opens the bill, verifies quantity 1 and Rs 70, without completing the sale. | Passed |
| AUTH-005 | Completed cash sale updates stock and dashboard totals | Logs in after the controlled sale and verifies cash/credit totals and stock quantity 9. | Passed |
| AUTH-006 | Authenticated user can log out | Clicks logout and verifies redirection to /app/login. | Passed |
| AUTH-007 | Authenticated session survives dashboard refresh | Reloads the dashboard and verifies the authenticated URL and heading remain available. | Passed |
| AUTH-008 | Authenticated dashboard switches to English | Ensures the English state is active, then verifies html lang=en and the English heading. | Passed |
| AUTH-009 | Authenticated dashboard remains usable on mobile | Uses a 390x844 viewport and verifies the dashboard heading plus language/logout controls. | Passed |
| SEC-001 | Unauthenticated dashboard access redirects to login | Opens /app without a session and verifies redirection to /app/login. | Passed |

# Failure and recovery log

| Run | Result | Why it failed | Resolution/assessment |
| --- | --- | --- | --- |
| WebKit public suite | 10 failed | Most failures were browser/page lifecycle crashes: Target page/context/browser closed or page crashed. The run also showed browser instability rather than application assertion failures. | Known WebKit/environment stability limitation; six tests passed and the same class of cases passed when isolated in prior work. |
| Authenticated suite initial Firefox run | 1 failed | Mobile test looked only for /English¦لاگ آؤٹ/, but the page exposed buttons named اردو and Log out. | Test locator was too narrow. |
| Authenticated suite after first locator fix | 1 failed | English-switch test required a visible English button, but Firefox was already in English and exposed the toggle as اردو. | Test assumed initial locale instead of asserting the desired final state. |
| Full configured suite parallel run | 3 failed | One authenticated Firefox test stayed at /app/login during login. Two public Firefox tests encountered closed pages/resource crashes, including OutOfMemory and service-worker/graphics errors. | Parallel browser/resource contention; all three passed in a serial rerun. |

# Changes made to the tests

- Updated the authenticated mobile viewport assertion to recognize English and Urdu language labels and English/Urdu logout labels.

- Updated the authenticated English-switch test to click the English toggle only when it is present, then assert the final html lang=en state.

- No application source code was changed.

- The temporary WebKit-only configuration used for diagnosis was removed after the run.

# Test data and controlled transaction

- Synthetic item: AI Test Rice

- Initial quantity: 10 pieces; cost price Rs 50; selling price Rs 70; low-stock warning 2; online visibility off.

- Controlled cash sale: Rs 70. Stock changed from 10 to 9, dashboard cash was Rs 70, and customer credit remained Rs 0.

- No credentials or sensitive account values are included in this report.

# Coverage not automated

- Session expiry behavior.

- Boundary-length and additional invalid mobile/PIN formats.

- Successful shop registration and duplicate web-address handling.

- Product creation, editing, and deletion.

- Full POS checkout and receipt generation.

- Customer or supplier credit creation and settlement.

- Dashboard date filtering and additional totals validation.

- Full Urdu/English content verification across authenticated screens.

- Responsive checks for additional authenticated screens and interactions.

- Stable WebKit full-suite execution.

# Source files

- playwright.config.ts

- tests/playwright-home.spec.ts

- tests/authenticated.spec.ts

- TEST-REPORT.md